NDU Project

Sprint Status Report

Reporting Period: August 28 – September 1, 2026

Project: NDU Project Management Platform

Stack: Flutter / Dart · Firebase · Provider State Management

Branch: staging

Prepared by: AI Development Assistant (Codebuff)

Date Generated: September 1, 2026

# Table of Contents

1. Executive Summary

2. Sprint Metrics Overview

3. Planning Phase — Organization & Staffing

4. Initiation Phase — Business Case & Charter

5. Design Phase — UX Overhaul & Visual Rework

6. Execution / Development Phase

7. Quality Assurance — Bug Fixes & Hardening

8. Deployment & DevOps

9. Performance Audit & Optimisation

10. Risk Register & Open Issues

11. Next Sprint Outlook

# 1. Executive Summary

This report captures all development activity on the NDU Project Flutter application over the three-day sprint window (August 28 – September 1, 2026). A total of 20 commits were pushed to the staging branch, plus uncommitted work-in-progress touching 8 additional files.

The sprint spanned the full project lifecycle — from planning-phase screen enhancements through initiation, design, execution, QA, performance hardening, and deployment script modernisation.

Key headline outcomes include: a 22-point UX overhaul (yellow re-theme, spotlight walkthrough, steppers, modals), a new RACI Deliverable Matrix widget, a completely rewritten Cost by WBS Tab, hardened deployment scripts, AI routing secured through an OpenAI proxy, and a comprehensive performance audit identifying 131 shrinkWrap instances and 217 missing controller disposals.

# 2. Sprint Metrics Overview

| 20 | 250+ | 9,500+ | 9,100+ | 8 |
| --- | --- | --- | --- | --- |
| Commits Merged | Files Touched | Lines Added | Lines Removed | Files WIP (Uncommitted) |

| Commit Type | Count | Description |
| --- | --- | --- |
| FEAT | 5 | New features & major enhancements |
| FIX | 14 | Bug fixes, QA passes, hardening |
| MERGE | 1 | Sync remote staging into local |

# 3. Planning Phase — Organization & Staffing

## 3.1 RACI Deliverable Matrix (New Widget)

A brand-new RaciDeliverableMatrix widget (1,455 lines) was created and integrated into the OrganizationPlanSubsectionsScreen. This matrix provides:

Every sidebar deliverable from Planning Phase through Launch Phase, with a frozen left column showing deliverable name + phase chip.Deliverable Rows:

One column per role from the Staffing Plan, with named personnel displayed under each role header.Role Columns:

Coloured RACI pills (R / A / C / RV / I / V) with tap-to-edit dropdowns and empty dashed pills for unassigned cells.RACI Cell Assignment:

Assignments keyed by role title (lowercased) — when a role is reassigned, the new person automatically inherits all cells.Role-based Inheritance:

An approval banner with stakeholder-alignment confirmation text. Edits reset approval status.Approval Workflow:

Expandable via FullScreenTableWrapper.Full-Screen View:

## 3.2 Staffing Plan Screen Enhancements

The OrganizationPlanSubsectionsScreen (6,647 lines) received substantial additions including the RACI matrix integration, PDF export capability, and AI-powered staffing suggestions.

Staffing Plan table with all personnel allocation columns (Position, Name, Location, Employment, Category, Start/Release Dates, NDU Access, Status)

Reminder banners for overdue/upcoming mobilizations and releases

AI suggestion engine for NDU Project Access based on subscription tier and project scope

Tabbed view: Staffing Plan, Staffing Timeline Gantt, and Estimated Cost tab

## 3.3 Cost by WBS Tab (Complete Rewrite)

The CostByWBSTab widget (1,171 lines) was completely rewritten as a world-class dashboard showing costs per WBS level. Key design decisions:

Single source of truth via WBSProvider.computeCostRollup — does NOT re-walk cost estimates

Cost matching by costLineIds OR wbsRef == node.code, with rolled-up totals including descendant nodes

Schedule linkage surfaced per L1 row (planned start / finish / status from WbsLinkageService)

Doubles as a scope ↔ cost ↔ schedule traceability matrix at a glance

## 3.4 WBS Module Screen Refactor

The WBSModuleScreen was significantly refactored (946 lines). Changes include:

Standardised on ResponsiveScaffold with InitiationLikeSidebar for consistent navigation

Horizontal TabBar at the top (light-mode pills), replacing the old dark navy left rail

ContextBanner showing upstream Initiation Phase context (project name, solutions count, business case preview)

Integrated CostByWBSTab as a first-class tab alongside Builder, AI Generator, and Validator

# 4. Initiation Phase — Business Case & Charter

## 4.1 Business-Case Lock Enforcement

A QA pass (ad7c5c35) fixed business-case lock enforcement logic:

Corrected business_case_lock_helper.dart — lock/unlock transitions were misfiring due to inverted state checks

Simplified proceed_confirmation_gate.dart from 66 lines of bloated confirmation logic to a streamlined flow

Fixed navigation order in sidebar_navigation_service.dart

Corrected PSA (Preferred Solution Analysis) data loading and review checkbox state

## 4.2 Charter Governance & Project Charter

project_charter_screen.dart and project_charter_sections.dart — dark mode theming + borderRadius fix

charter_governance_section.dart — input type fixes for lesson dialog

AI routing for suggestions was secured through the openaiProxy endpoint (commit 241833b7), eliminating direct API calls

## 4.3 Team & Invitation Management

Major additions for team collaboration:

InvitationAcceptScreen (348 lines) — new screen for accepting team invitations

ProgramTeammatesScreen (876 lines) — comprehensive teammate management with role assignments

TeamRolesResponsibilitiesScreen — updated role display and RACI integration

# 5. Design Phase — UX Overhaul & Visual Rework

## 5.1 22-Point UX Overhaul (Commit 45eca291)

The single largest commit of the sprint — 3,906 additions / 3,943 deletions across 26 files — delivered a comprehensive UX overhaul touching nearly every corner of the app:

| Area | Changes |
| --- | --- |
| Modals & Steppers | Replaced flat dialogs with modal bottom sheets + numeric stepper widgets (numeric_stepper_field.dart, 153 lines new) |
| Spotlight Walkthrough | New spotlight_walkthrough.dart (841 lines) — guided product tour overlay |
| Yellow Re-Theme | App-wide colour migration from blue/grey to amber/yellow accent palette |
| Section Removals | Removed detailed_design_screen.dart (188 lines) and consolidated into other screens |
| WBS-Driven Epics | Epics & Features screen rewritten (1,464 lines changed) to auto-generate from WBS structure |
| Table/Modal Behaviour | Kanban config, punchlist, and risk tracking tables received new editing patterns |
| KPI Compaction | Dashboard KPIs condensed for better information density |
| Schedule Hero Slim | Schedule builder hero section slimmed down |

## 5.2 Dark Mode Implementation

Commit 60650440 applied dark mode across the entire application — touching 174 files with a systematic pass. Changes included:

New AdaptiveColors extension on Color in theme.dart

New 'Disable Open Editor' setting in settings_screen.dart

Systematic replacement of hardcoded white backgrounds and text colours with theme-aware tokens

Follow-up fix (a5a17ab7) resolved const expression errors in the new theme system

## 5.3 UI Polish — 15 Queued Instructions

Commit 00b32a09 applied a batch of 15 pending UI instructions:

Yellow headers across all phase screens

Text wrapping fixes for narrow containers

Section removals (cost estimate module consolidation)

Date picker integrations for scheduling screens

Collaborator autocomplete in team screens

Vendor grid overflow fixes

Embedded kanban board default rendering

Design phase & deliverables screens reworked (design_deliverables_screen +58 lines, design_phase_screen +148 lines)

# 6. Execution / Development Phase

## 6.1 Schedule Builder — WBS Integration

Commit 3be1aea8 (748 additions / 397 deletions) renamed 'Sample Activity Schedule' → 'Activity Schedule' and rewrote the schedule builder to populate from WBS data automatically:

Schedule activities now auto-generate from WBS nodes

Double-ticker crash fix — guard against multiple AnimationController starts

Blank content fix — schedule builder was rendering empty when WBS data was available

## 6.2 Agile / Scrum Module

Multiple commits addressed the Agile toolset:

| Area | Fix / Feature | Commit |
| --- | --- | --- |
| Epics Auto-Sync | Fixed 'Syncing…' stuck state — _isSyncing reset moved to finally block | c29bf0fa |
| Kanban Board | Default columns render when no project context (was a blank 640px box) | 739d59a5 |
| Kanban Headers | Column headers now wrap-safe with Flexible + ellipsis (13–73px overflow fixed) | 5375f568 |
| Kanban Config | Unique row IDs (GlobalKey collisions blanked page on rebuild) | 60ce757c |
| Kanban Config | Default path builds name/entry/exit controllers | 58931930 |
| Kanban Config | Numeric sprint-cadence field (14px overflow resolved) | 60ce757c |

## 6.3 AI & Integration Layer

All AI suggestions now route through openaiProxy instead of direct API calls — eliminates client-side API key exposureSecure AI Routing:

Enhanced with improved UX (ai_suggesting_textfield.dart, +38 lines)AI Suggesting TextField:

Expanded functionality (voice_text_field.dart, +29 lines)Voice TextField:

Dark mode fixes appliedKaz AI Chat Bubble:

## 6.4 Authentication & Persistence

Enhanced Firebase auth service with token persistencePersistent Sign-In:

New widget for streamlined re-authentication flowsSign-In Dialog:

Currency symbol sync added for Cost by WBS tabUser Preferences:

## 6.5 Procurement & Contracts

Error card widget added (procurement_section_error_card.dart, 104 lines) for graceful degradationProcurement Data Resilience:

Data loading fixes and null-safety improvementsContract Vendor Quotes:

Data resilience improvements across procurement workflowProcurement V2 Screen:

# 7. Quality Assurance — Bug Fixes & Hardening

## 7.1 borderRadius Paint Exceptions (36 Sites)

Commit 823d14ed systematically eliminated borderRadius-with-non-uniform-Border paint exceptions across 36 widget sites. A Python automation script (scripts/fix_border_radius_nonuniform.py, 164 lines) was created to identify and fix patterns where BorderRadius.circular() was used with a Border that had non-uniform widths. Files touched include agile screens, cost estimation, design phase, risk assessment, sidebar navigation, and AI chat components.

## 7.2 shrinkWrap Migration Fix

Commit 78851947 restored shrinkWrap: true at 64 sites that were incorrectly stripped in an earlier migration attempt (cbc0474). This was a rollback to prevent layout crashes in scrollable containers that depend on shrinkWrap for proper sizing.

## 7.3 Compile Fix — SectionSubcard

Commit 648734e4 made _SectionSubcard.subtitle optional, resolving a compile error from cbc0474 where 7 call sites passed no subtitle parameter.

## 7.4 QA Round — Multi-Screen Fixes

Commit ad7c5c35 addressed a full QA pass across 9 files:

Business-case lock enforcement logic

Sidebar navigation order correction

Preferred Solution Analysis data loading

Review checkbox state persistence

Infrastructure & IT considerations screen fixes

Risk identification screen data handling

## 7.5 Lesson Dialog & Training Fixes

Commit f635e6e4 (25 files, 212 additions) ported queued fixes:

Lessons Learned dialog input types corrected

Team training & building screen improvements

Scope completion data handling

Document review matrix fixes

Interface management screen data validation

Test updates: project_lifecycle_service_test.dart

# 8. Deployment & DevOps

Commit de4a0c19 (250 additions / 94 deletions) comprehensively hardened all deployment scripts:

| Script | Changes |
| --- | --- |
| deploy.sh | Removed hardcoded paths, added safety rails, replaced deprecated commands |
| scripts/build_and_preview.sh | Added error handling and preview server improvements |
| scripts/build_flutter.sh | Added build verification and error reporting |
| scripts/ci-cd/silent_push.sh | Fixed push mechanism for silent CI/CD operations |
| scripts/deploy_staging.sh | Major rework (77 lines changed) — staging deployment flow modernised |
| scripts/push_staging_repo.sh | Fixed staging repository push logic |
| scripts/serve_flutter_web_fast.py | Python web server updated for current Flutter web output |

# 9. Performance Audit & Optimisation

A comprehensive PERFORMANCE_AUDIT.md (192 lines) was produced documenting all findings:

| Issue | Severity | Count / Impact | Status |
| --- | --- | --- | --- |
| shrinkWrap: true on ListView.builder | HIGH | 131 instances; ~40% frame time increase | Partially addressed (64 restored correctly) |
| withOpacity() colour object churn | MEDIUM | Multiple sites; ~15% GC pressure increase | Fixed in draggable_card_canvas.dart |
| Missing controller dispose() | CRITICAL | 39 ScrollControllers + 178 TextEditingControllers | Audited; remediation planned |
| Missing const constructors | LOW-MED | 207 instances | Audited; planned |
| Excessive setState rebuilds | MEDIUM | Multiple screens | Audited; planned |
| borderRadius non-uniform paint | LOW | 36 sites | Fully resolved |

## Current vs Target Performance

| Metric | Current | Target |
| --- | --- | --- |
| Initial Frame Build Time | ~800ms | <500ms |
| Scroll Performance | 55–60fps | Consistent 60fps |
| Memory Usage | ~150MB | <120MB |
| GC Pressure | High | Low |

# 10. Risk Register & Open Issues

⚠️ R1 — Memory Leak Risk (HIGH): 217 controllers (39 Scroll + 178 Text) detected without proper dispose(). This poses a memory leak risk during long sessions. Remediation is the top priority for the next sprint.

⚠️ R2 — shrinkWrap Technical Debt (MEDIUM): 131 instances of shrinkWrap: true remain across the codebase. While the 64 sites from the botched migration were correctly restored, the underlying performance issue persists in high-item-count lists.

⚠️ R3 — Uncommitted WIP (LOW): 8 files (~829 additions / 653 deletions) remain uncommitted, including major changes to WBS Module Screen, Cost by WBS Tab, and the RACI Deliverable Matrix. These should be committed and tested before the next deployment.

⚠️ R4 — WBS Module Size Regression (LOW): The WBS Module Screen was reduced from a larger codebase to 946 lines, but some functionality may have been lost in the consolidation. Verify feature parity.

# 11. Next Sprint Outlook

| Priority | Task | Estimated Effort |
| --- | --- | --- |
| P0 | Commit and test all 8 uncommitted WIP files | Half day |
| P0 | Controller disposal audit — fix all 217 missing dispose() calls | 1–2 days |
| P1 | Begin shrinkWrap → bounded-height migration for top-20 high-traffic lists | 2–3 days |
| P1 | Performance regression testing — set up automated frame-rate monitoring | 1 day |
| P2 | Complete yellow re-theme QA pass across all screens | 1 day |
| P2 | Implement const constructors for 207 identified widget sites | 1 day |
| P3 | Explore Riverpod/Bloc migration for more granular state management | Exploratory |

— End of Report —

NDU Project — Sprint Status Report · Aug 28 – Sep 1, 2026 · Generated by Codebuff 🤖